Implementing Secure Governance and Technical Controls for Generative AI Usage in a Managed Service Provider Environment

Brent Petty
Western Governors University
D833 Cybersecurity and Information Assurance Capstone
March 2026

# Background

The proposed project will take place within a mid-sized managed service provider (MSP) environment that supports multiple small-to-medium business clients. Employees regularly access client systems for troubleshooting and support.

Generative AI tools such as Microsoft Copilot are increasingly used to improve efficiency. However, their rapid adoption has introduced new risks.

The NIST Cybersecurity Framework emphasizes identifying and protecting sensitive data, while the NIST AI Risk Management Framework highlights risks related to AI misuse and governance (NIST, 2018; NIST, 2023).

# Problem

The cybersecurity problem is the unmanaged use of generative AI tools, which can lead to exposure of sensitive client data.

Employees may input logs or configurations into AI tools, creating risk of data leakage. This is significant due to the MSP’s exposure to multiple clients.

NIST and CIS emphasize the need for data protection and monitoring controls to mitigate such risks (NIST, 2023; CIS, 2021).

# Scope

The scope includes endpoint devices, AI applications, and MSP internal networks.

Data includes configurations, logs, and client-sensitive information. The solution focuses on internal MSP processes rather than client systems.

# Stakeholders

Stakeholders include IT teams, security teams, leadership, clients, compliance personnel, and employees.

Each group plays a role in implementation, oversight, and adherence to policies.

# Risk Assessment

Risk 1: Data leakage via AI prompts (High likelihood, High severity).
Risk 2: Prompt injection leading to incorrect actions (Medium likelihood, High severity).

This risk assessment follows NIST SP 800-30 methodology (NIST, 2012).

# Objectives

Objectives include implementing DLP, monitoring AI usage, enforcing policies, and aligning with NIST and CIS frameworks.

# Proposed Solution

The solution uses Microsoft Purview, Defender for Endpoint, and Sentinel to enforce DLP, monitoring, and logging.

This integrates with existing infrastructure and enhances visibility.

# Standards

Aligned with NIST CSF, NIST SP 800-53, AI RMF, and CIS Controls (NIST, 2018; NIST, 2020; NIST, 2023; CIS, 2021).

# Integration

The solution integrates with existing systems using Microsoft tools, enhancing monitoring and control without disruption.

# Reporting

Logging and reporting are handled via Microsoft Sentinel and Purview, providing audit trails and compliance visibility.

# Justification

This solution is preferred over policy-only or third-party tools due to integration, cost efficiency, and comprehensive control.

# Cost

Estimated implementation: $5,000–$15,000.
Monthly cost: $2,000–$6,000.

# Implementation Plan

Timeline spans 10 weeks: assessment, design, implementation, testing, deployment, monitoring.

# Resources

Includes personnel (security engineers), tools (Microsoft stack), and stakeholder support.

# Dependencies

Dependencies include licensing, endpoint configuration, and user cooperation.

# Risk Mitigation

Risks are mitigated per phase through testing, communication, and monitoring adjustments.

# Benefits

Improves security posture, enhances visibility, and reduces risk of data leakage.

# Operational Impact

Minimal performance impact, improved efficiency, and manageable user experience changes.

# Business Impact

Improves trust, reduces legal risk, and enables secure innovation.

# Conclusion

This solution mitigates AI-related risks and supports secure adoption of emerging technologies.

# Appendices

Appendix A: Architecture overview
Appendix B: Sample DLP policy

# References

References

National Institute of Standards and Technology. (2018). Cybersecurity Framework.
National Institute of Standards and Technology. (2020). SP 800-53.
National Institute of Standards and Technology. (2023). AI RMF.
Center for Internet Security. (2021). CIS Controls v8.